IT317-G1

PROJECT

PROPOSAL

MINUTES OF THE MEETING

Proponents:

Gelera, Michael – Product Owner

Garcia, Daniel Luis – Business Analyst

Gorre, Christian James – Scrum Master

Date: November 27, 2025

# Meeting Information

Date: November 21, 2025

Time: 8:00 PM - 9:00 PM

Location / Platform: Microsoft Teams

Called by: Garcia, Daniel Luis (BA)

Facilitator:  Garcia, Daniel Luis (BA)

Note Taker: Earl Ray T. Caaway (Dev) Attendees:

Bigtasin, Can Andrea P.

Cabasag, Ma. Melessa V.

Caaway Earl T.

Gorre Christian James

Garcia, Daniel Luis

Gelera, Micheal C.

Absentees: None

# Agenda

Agenda

- Welcome Remarks

  - Greetings and quick recap of Sprint 2 outcomes.

- Follow-up on Sprint Status

  - Confirm completion of Artist Profile and Portfolio features from Sprint 2.

  - Review of carry-over items: database integration and image hosting.

- Discussion on Sprint 3 Planning

  - Define Sprint 3 goal: strengthen collaboration features (comments, notifications, and favorites) and support media uploads.

  - Identify and agree on Sprint 3 user stories:

    - Comment system UI + backend for artworks and collaboration posts.

    - Notifications dropdown and indicator on dashboard.

    - Favorites display and interaction on “My Favorites” and profile.

    - Collaboration messages page UI refresh, including image upload.

    - Media configuration for Supabase/Render to properly serve uploaded files.

- Future Plans

  - Outline items to be pushed to next sprint:

    - Automated tests for comments and notifications.

    - Performance enhancements (lazy loading, caching, image compression).

- Closing Remarks

  - Recap of finalized Sprint 3 scope and timelines.

Discussion

Key Point 1:
Sprint 3 will focus on collaboration-related features: comments, notifications, favorites, and polishing the collaboration messages UI.

Key Point 2:
Image upload for collaboration messages and artworks must save correctly to Supabase storage and display both locally and after deployment on Render.

Key Point 3:
Notification dropdown on the dashboard should show recent items (comments, messages, collaboration activity) and handle empty state (“No notifications”).

Key Point 4:
“My Favorites” page and related components will be updated to match the new dashboard/message UI for a consistent user experience.

Key Point 5:
Technical improvements such as automated tests, additional optimization for images (compression, lazy loading), and caching are acknowledged as important but will be scheduled for the next sprint to avoid scope overload.

Action Items

- Task: Implement full comment system (UI + backend) for artworks and collaboration posts
Responsible: Developer Team
Due Date: End of Sprint 3 (target: November 11, 2025)

- Task: Build and integrate notifications dropdown on dashboard, including unread indicator and “No notifications” state
Responsible: Developer Team
Due Date: End of Sprint 3

- Task: Update “My Favorites” page and related templates to reuse the new message card/UI style
Responsible: Cabasag, Ma. Melessa V.
Due Date: End of Sprint 3

- Task: Finalize Supabase + Django media configuration so uploaded images (artworks, chat attachments, profile assets) are visible in both local and Render deployment
Responsible: Cabasag, Caaway
Due Date: November 11, 2025

- Task: Update product backlog to reflect remaining technical tasks (tests, performance, caching, image compression) as next-sprint candidates
Responsible: Caaway, Cabasag
Due Date: November 11, 2025

Decisions Made

Decision 1:
Sprint 3 scope is locked to collaboration-focused features: comments, notifications, favorites improvements, collaboration chat UI, and media upload/display.

Decision 2:
Automated tests, image compression, lazy loading, and caching will be handled in the next sprint to protect Sprint 3 timeline.

Next Meeting

Date: November 30, 2025
Time: 10:30 PM – 11:00 PM
Location / Platform: Microsoft Teams